# Sprint Review and Sprint Retrospective i - <Team D>

* Features implemented
  + Testing scripts for the application
  + sequence diagrams
  + updating documentation
  + NMD testing documentation
* Issues fixed
  + user models and descriptions
  + SRS document discrepancies
* Implementation review
  + *What went well in the implementation*
    - Getting them done in a timely manner
    - working around issues
  + *What problems occurred*
    - Had to correct minor syntax errors
    - restructuring of the srs documentation
  + *How problems were solved*
    - Fixed the SRS
    - Fixed the D1 issues along with D2
* Changes made
  + All documentation has been updated and all comments answered
* Plans for next sprint *(What will be done for the next sprint)*
  + Develop the code further
  + Domain Model
  + Focus Group / Usability Testing doc and results
  + Updating documents based on feedback from D3
* Sprint Retrospective
  + *What went well?*
    - Implementing changes
    - being able to fix issues from deliverable 0 to 2
  + *What could be improved?*
    - understanding the examples, found it hard to interpret at times
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Better communication with the professor*
      * *breaking down the tasks now that we know what's wanted*
      * *Trying to meet the deadline*