# Sprint Review and Sprint Retrospective i - <Team D>

* Features implemented
  + Dev setup
  + Read.me file
  + Documents uploaded
  + Added a login button to the website
* Issues fixed
  + Updated project descriptions from deliverable 0 comments
  + Updated user stories from deliverable 0 comments
  + Documents updated to match name change to Colledge Jobs
  + Updated the proper documentation for deliverable 1
* Implementation review
  + *What went well in the implementation*
    - Deciding the direction we wanted to take with the project
    - dev environment setup
    - revision of documentation
    - Got all the documents to how Dr.Greg would like them
  + *What problems occurred*
    - had to take a step back to reassess after getting feedback from deliverable 0
    - Needed clarification from Dr.Greg on how to proceed in some parts
    - The code did not include Typscript
  + *How problems were solved*
    - Got the clarification needed to update documentation
    - Fixed documentation problems after meeting discussion
    - Reverted the code to add typescript
* Changes made
  + App name changed
  + updated problem statement
  + updated user stories to match
  + read me file was updated
  + Added a Button
  + Add Architecture Design doc
* Plans for next sprint *(What will be done for the next sprint)*
  + Update any documentation that is brought up to us in feedback for deliverable 1
  + Research open packages
  + make use case models & descriptions
  + Create Architecture Design doc
  + Update software requirements
  + update backlogs
  + Update all documents from deliverable 2
  + Make a wire frame
* Sprint Retrospective
  + *What went well?*
    - Team came together to get everything done on time and get started on the next deliverable
    - Dev environment setup was smooth
    - Documentation was refined
    - Communication got better
  + *What could be improved?*
    - understanding how Dr.Greg invisions the project to ours. -Target audience COS students
    - Took advantage of the break to put off work. Probably should have just done it
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *One thing that is already being improved is how to break up issue tasks*
      * *how to write the documents Dr/Greg would like*
      * *Task break outs will be improved so they are clearer.*